**Playground Discussion Summary**

Owner: [Monali Dambre](mailto:monali@phidata.com)

Date: Nov 12, 2024

TL;DR: [insert 1-2 sentences on purpose of this doc]:

|  | **Action Item** | **Owner** | **Due Date** | **Status** |
| --- | --- | --- | --- | --- |
| **File and Image Upload** | **V0:** Enable file upload functionality without displaying the files in session | Backend: Person  Frontend: Person | Backend:Nov 20, 2024  Frontend: Nov 22, 2024 | In-progress |
|  | **V1:** Include uploaded files in session history (requires discussion on display format) | Backend:Person Frontend: Person | Backend:Date  Frontend: Date | Not started |
|  | Input required from design | Person | Date | Complete |
| **Custom Endpoints** |  |  |  |  |

**File and Image Upload**

* API to Upload the files ( Image and File) to Backend
* Supported File Types: CSV, DOCX, JSON, PDF, TXT, Markdown, Image

Version Breakdown:

* **V0**: Enable file upload functionality without displaying the files in session
* Due Dates:
  + Backend: Nov 20, 2024
  + Frontend: Nov 22, 2024
* Additional Requirements: Knowledge base schema modification
* **V1**: Include uploaded files in session history (requires discussion on display format).
* Due Dates:
  + Backend: Nov 27, 2024
  + Frontend: TBD
* Design Requirement: [Monika Ocieczek](mailto:mon@phidata.com) to provide design input

**Custom Endpoints**

* xxx
* xxx

—----------------------------------------------

* + - **V0**: Enable file upload functionality without displaying the files in session history.
    - Due Dates:
      * Backend: 20th Nov
      * Frontend: 22nd Nov
    - Additional Requirements: Knowledge base schema modification
  + **V1**: Include uploaded files in session history (requires discussion on display format).
    - Due Dates:
      * Backend: 27th Nov
      * Frontend: TBD
    - Design Requirement: Monika Ocieczek to provide design input

1. **Custom Endpoints** 
   * Need API for deleting playground Endpoints
   * Need Design for delete playground endpoints [Monika Ocieczek](mailto:mon@phidata.com)
   * Users should not be able to add duplicate endpoints ( Backend + Frontend)
   * Prefix non-editable custom endpoints implementation: [Anurag Sharma](mailto:anurag@phidata.com)
   * **Development Due Dates**:
     + Backend : 18 Nov
     + Frontend: 19 Nov
2. **Web Search Agent**: Address bandwidth consumption issues. [Yash Solanky](mailto:yash@phidata.com)
3. **Playground Context Update:**

* Assigned to [Yash Solanky](mailto:yash@phidata.com) and [Ayush Jha](mailto:ayush@phidata.com)
* **Due Dates**:
  + Backend: 15th Nov
  + Frontend: 18th Nov

1. **Playground Reasoning Update:**

* Assigned to [Yash Solanky](mailto:yash@phidata.com) and [Anurag Sharma](mailto:anurag@phidata.com)
* **Due Dates**:
  + Backend: 15th Nov
  + Frontend: 18th Nov

### **Stop Streaming Feature**

* **Version Breakdown**:
  + **V0**: Frontend-only implementation
    - **Assigned to**: [Ayush Jha](mailto:ayush@phidata.com)
    - **Due Date**: 14th Nov
  + **V1**: Full-stack implementation (Frontend and Backend)
    - **Assigned to**: [Ayush Jha](mailto:ayush@phidata.com)(FE) and [Manthan Gupta](mailto:manthan@phidata.com),[Yash Solanky](mailto:yash@phidata.com) (BE)
    - **Due Date**: Early Dec (TBD)